|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | **4 Seasons Textile Ecommerce Business** | |
| **Date Produced** | March 10th’2022 | |
| **Project Goals** | The project involves the designing and build of a new Ecommerce business website and Mobile Application for the 4 Season Textile company.  This project will help the company grow its business on an online platform and increase its revenue by providing delivery services to its customers.  The Site will allow 1000 users to login to the website at a single point of time who can place an order for their desired product. | |
| **Project Objectives** | The objectives of the project are to:  • Build a website for the company  • Build a Mobile Application  • Create a functionality which would engage the customers to buy products from the website  • Create an end-to-end process which would guide the customer to buy a product hazel free  • Expand the business economy to online platform | |
| **Project Budget** | $1 million | |
| **Project Sponsor** | 4 Seasons Textile Company | |
| **Project Manager** | Sathish Chandra Pichika | |
| **Additional Key Project Stakeholders** | | |
| **John Matthews**, President and CTO, 4 Seasons Textile[johnm@4seasons.com](mailto:johnm@4seasons.com)  **Sathish Chandra Pichika**, Project Manager, sathish@vcloud.com  **Kavitha Vanguri**,Risk Manager, kavitha@vcloud.com  **Nitish Kumar,** Human Resource Manager, nitish@vcloud.com | | |
| **Overall Project Milestones** | | **Dates** |
| Request for Proposals  Winning Bidder Selected  Build Begins  Build Ends | | 1st March 2022  10th March 2022  1st April 2022  30th April 2022 |
| **Overall Project Risks** | | |
| Project Schedule-Is the likelihood of failing to meet schedule plans and the effect of that failure.  Scope Changes during build can impact the cost, schedule and may affect the quality of the project  Due Diligence risks associated with the project such as corruption Quality risk is the potential for losses due to quality that fails to meet your quality goals. | | |

**Authority Signatures**

The Project Lead (Business Side) and the Project Manager agree to deliver the Delivery Stage of this project in accordance with this Project Management Plan and amend it periodically as project parameters change.

|  |  |  |  |
| --- | --- | --- | --- |
| Prepared by: | | | |
| (PWGSC) | Signature | | |
| Please print: | |  |  |
|  | Name | Position | Date |

|  |  |  |  |
| --- | --- | --- | --- |
| Prepared by: | | | |
| (PWGSC) | Signature | | |
| Please print: | |  |  |
|  | Name | Project Analyst | Date |

|  |  |  |  |
| --- | --- | --- | --- |
| Recommended by: | | | |
| (PWGSC) | | Signature | |
| Please print: |  |  |  |
|  | Name | Title | Date |

|  |  |  |  |
| --- | --- | --- | --- |
| Approved by:  (See NPMS procedures for approval Body) | | | |
| (PWGSC) | | Signature | |
| Please print: |  |  |  |
|  | Name | Title | Date |